Orbital Sentinel

Early-warning health monitoring for satellite fleets:
telemetry anomaly detection, explanation and risk ranking on a live 3D globe

Software Engineering Lab (BCSE301P)
Experiment 10: Project Report

Submitted by

Pushkar Kumar Mishra

Register No. 24BPS1128

B.Tech CSE (Cyber Physical Systems)

School of Computer Science and Engineering

Vellore Institute of Technology, Chennai

22 October 2026

# Abstract

A satellite reports thousands of telemetry channels, far more than an operator can watch by hand. Orbital Sentinel learns the normal behaviour of each channel with a small LSTM network, replays NASA's expert-labelled SMAP and Curiosity (MSL) telemetry through those models, and flags readings that the model did not expect. Each anomaly is attributed to the channel that caused it, held back by a persistence filter until it has lasted long enough to matter, given a severity and a 1 to 10 risk level, and ranked across a fleet of five satellites. Analysts work from a risk-ordered alert list, a health panel with the telemetry chart, and a 3D globe that shows the five satellites at their real current positions, computed in the browser from public TLE data.

Measured against NASA's labels on all 81 labelled channels, the detector reaches precision 0.683, recall 0.683 and F1 0.683, with 2.24% of normal points flagged. On held-out data the persistence filter (N = 2) lowers the share of falsely flagged points from 3.23% to 2.83% at the cost of three missed anomalies. The system was built with an incremental process model with a prototype spike, tracked in Jira for the final increment, and tested with 219 pytest tests, a 15-case Selenium IDE suite and JMeter load, stress, spike and soak scenarios. It is a proof of concept: health telemetry is a replay of historical data and only the orbital positions are live.

# Contents

Abstract	2

Contents	2

1. Introduction	4

1.1 Background and motivation	4

1.2 Problem statement	4

1.3 Objectives	4

1.4 Scope and limitations	4

2. Literature Survey and Existing Systems	6

2.1 Review of existing systems	6

2.2 Gaps identified and proposed solution	6

3. Software Process Model and Project Planning	7

3.1 SDLC model chosen and justification	7

3.2 Project schedule	7

3.3 Risk analysis	8

3.4 Effort estimation (basic COCOMO, organic mode)	8

4. Requirements Analysis	9

4.1 Functional requirements	9

4.2 Non-functional requirements	9

4.3 SRS summary	10

4.4 Hardware and software requirements	10

5. System Design	11

5.1 System architecture	11

5.2 Use case diagram	12

5.3 Class diagram	13

5.4 Behavioural and interaction diagrams	15

5.5 Database design	16

5.6 UI design	16

6. Implementation	18

6.1 Technology stack	18

6.2 Module description	18

6.3 Key code snippets	19

7. Software Tools Used	21

7.1 Jira Software (planning and tracking)	21

7.2 Git and GitHub with GitHub Actions (version control and CI)	24

7.3 StarUML (UML modelling)	27

7.4 Selenium IDE (functional UI testing)	28

7.5 Apache JMeter (load and performance testing)	29

7.6 Summary of tools	30

8. Testing	32

8.1 Test plan and strategy	32

8.2 Test cases	32

8.3 Test results and bug log	35

9. Results and Discussion	37

9.1 Output screenshots of the working system	37

9.2 Analysis against the objectives	39

10. Conclusion and Future Enhancements	41

11. References	42

Appendix A: Project Links	43

Appendix B: How to run the project	44

# 1. Introduction

## 1.1 Background and motivation

Navigation, weather forecasting, disaster response, communications and Earth observation all depend on satellites run by agencies such as ISRO, NASA and ESA. When a satellite starts to fail, the services built on it degrade, and the spacecraft itself is usually worth hundreds of millions of rupees or dollars. Failures rarely arrive without warning: a power channel sags, a component runs hot, or a sensor drifts for some time before anything breaks.

The difficulty is volume. One spacecraft reports thousands of telemetry channels. Fixed out-of-limit alarms catch values that cross a hard line, but they miss values that are within limits and still wrong for the context, and they raise many alarms for harmless spikes. Operators need help to see which of many small irregularities deserve attention first.

Operational telemetry from real missions is not public. This project therefore uses the expert-labelled telemetry that NASA released for the SMAP satellite and the Curiosity (MSL) rover together with Hundman et al. [1]. The method itself is general and would apply to any system with many sensor channels, such as power grids, industrial machines or hospital monitors.

## 1.2 Problem statement

Given a stream of multichannel spacecraft telemetry, detect anomalous behaviour as it unfolds, explain which channel is responsible, suppress transient false alarms, estimate how serious each anomaly is, and rank the satellites in a fleet by risk, so that an analyst can see at a glance where to look and can drill down to the evidence. The system must report its own accuracy against ground-truth labels, and it must show where each satellite is, so that health and position can be read together.

## 1.3 Objectives

1. Detect anomalies in spacecraft telemetry with a learned model of normal behaviour, and measure accuracy against ground-truth labels (REQ-1 to REQ-6).

2. Explain each anomaly by naming the responsible channel, suppress transient false alarms, assign a severity and risk level, and rank satellites by risk (REQ-7 to REQ-11). This explanation and prioritisation layer is the part this project adds on top of the published detector.

3. Track real satellites live on a 3D globe, coloured by risk, with click-to-inspect (REQ-12 to REQ-15).

4. Give analysts a risk-ranked alert list with drill-down to the telemetry, and log every detection (REQ-16 to REQ-18).

5. Enforce three roles (Analyst, Administrator, Evaluator) and meet the non-functional targets in the SRS.

## 1.4 Scope and limitations

In scope is everything in the SRS, demonstrated on public data on a single laptop. Out of scope are integration with an operator's private live telemetry, failure forecasting, multi-user deployment and GPU training.

Three statements frame every result in this report:

•  The system detects anomalies as they happen. It does not forecast or predict failures.

•  Health telemetry is a historical replay of a public NASA dataset, not a live feed. Only the orbital positions are live.

•  It is a proof of concept for decision support, not an operational monitoring tool. Four of the five satellites are proxies: real satellites at their real positions whose health comes from replayed SMAP or MSL channels. The interface says so on every proxy.

Known limitations: detection quality is moderate (F1 0.683 overall, weaker on MSL than on SMAP); the dynamic threshold's absolute guard means channels with tiny absolute errors, such as A-1, are never flagged; and a replay lasts only 28 to 105 windows per satellite, after which restarting it reproduces the same alerts. The backend is sized for a small team: above about 55 users logging in at the same moment, requests time out (O-03).

# 2. Literature Survey and Existing Systems

## 2.1 Review of existing systems

Mission control software.

Most ground systems still rely on out-of-limits checking: each channel has fixed red and yellow limits and an alarm fires when a value crosses one. This is simple and well understood, but it cannot see a value that is in range and still abnormal for the current mode, and it gives no ranking when several channels misbehave at once. NASA's open-source Open MCT [14] is a good example of modern mission-control visualisation; it plots telemetry and shows limit states, but it does not learn what normal looks like.

Learned detectors from research.

Hundman et al. [1] train one LSTM per channel on normal data, predict the next values, and flag points whose smoothed prediction error exceeds a non-parametric dynamic threshold. Their code (Telemanom) and the SMAP/MSL dataset are public, and this project follows their method. OmniAnomaly [15] models all channels jointly with a stochastic recurrent network and reports strong results on the same data. Simpler baselines include Isolation Forest [4] and autoencoders. These papers report accuracy, but they stop at a score; none of them ships an operator interface, an explanation per alert, or a way to rank a fleet.

Satellite trackers.

CelesTrak [8], N2YO [16] and Heavens-Above [17] publish orbital elements and show where satellites are, using the SGP4 model [3]. They say nothing about a satellite's health.

Table 1: Comparison of existing approaches

| Capability | Limit checks | Open MCT | Telemanom [1] | OmniAnomaly [15] | Trackers | Orbital Sentinel |
| --- | --- | --- | --- | --- | --- | --- |
| Learned model of normal | No | No | Yes | Yes | No | Yes |
| Per-alert channel explanation | Channel is the alarm | No | No | Partial | No | Yes (top 3) |
| Transient-alarm filter | No | No | Pruning only | No | No | Yes (persistence N) |
| Severity and fleet ranking | No | No | No | No | No | Yes |
| Live orbital position | No | Plug-in | No | No | Yes | Yes |
| Operator interface | Yes | Yes | No | No | Yes | Yes |
| Accuracy reported against labels | No | No | Yes | Yes | n/a | Yes |

## 2.2 Gaps identified and proposed solution

No single tool joins learned detection, per-channel explanation, false-alarm filtering, fleet risk ranking and live orbital awareness in one interface that is honest about how accurate it is. Orbital Sentinel fills that gap with a layered pipeline: replay, then an LSTM detector with the dynamic threshold from [1], then an explanation layer (attribution, persistence filter, severity, ranking) that is this project's own contribution, then a web dashboard and a WebGL globe. Accuracy is measured with the same streaming code that runs live, so the reported numbers describe the system the analyst actually uses.

# 3. Software Process Model and Project Planning

## 3.1 SDLC model chosen and justification

Experiment 1 compared six models (Waterfall, V-Model, Incremental, Prototype, Spiral and Agile) and chose an Incremental model with a prototype spike. The reasons still hold after building the system:

•  The pipeline splits cleanly into layers that can be built and tested one at a time: ingestion and detection, then explanation, then the dashboard and the globe.

•  The requirements were stable once the SRS was written, so heavy change management (as in Spiral or full Agile) was not needed.

•  There was exactly one real technical unknown, which detector to use. A throwaway spike (Increment 0) answered it before the design was frozen.

•  A working demo was needed early, and each increment produced one.

•  It is a one-person project, so the process overhead had to stay small.

Table 2: Increments and when they were delivered

| SRS increment | Build phase | Delivered | Finished (git) |
| --- | --- | --- | --- |
| Setup | Phase 0 Foundation | Repository, FastAPI backend, database schema, dataset script, CI | 5 Oct 2026 (fdd8db9) |
| Increment 0 | Phase 1 Spike | Five candidate detectors compared; ADR 001 and 002 | 5 Oct 2026 (053dc13) |
| Increment 1 | Phase 2 Ingest + detect | Replay, LSTM, dynamic threshold, lifecycle, log; 81 channels trained | 11 Oct (6739e13); report 19 Oct (652d78b) |
| Increment 2 | Phase 3 Explain and prioritise | Attribution, persistence filter, severity, ranking, alert episodes | 11 Oct 2026 (1d65efa) |
| Increment 3a | Phase 4 Dashboard | SSE live updates, health panel, admin, evaluation, roles | 11 Oct 2026 (7b13976) |
| Increment 3b | Phase 5 Globe | CelesTrak client, SGP4, globe, five-satellite fleet | 12 Oct 2026 (74835db) |
| Polish | Performance + UI redesign | Pacing, CPU and globe fixes; redesigned UI | 20 Oct 2026 (f2610e5) |
| Release | Phase 6 Hardening and report | Evaluation runs, full test pass, documentation | In progress (Jira sprints) |

Jira was not used during Phases 0 to 5; the work was planned from docs/PHASES.md and recorded in git. Jira was adopted for the final increment, which the course requires. The earlier increments were entered into Jira afterwards from the plan and the git history, with each completed item citing its commit, so the whole project is traceable in one place. The remaining work (evaluation, testing, documentation) was planned and run as two short Jira sprints. Section 7.1 shows the project in Jira.

## 3.2 Project schedule

The chart below uses real dates. End dates of Experiments 1, 4 and 5 are the dates on those documents, and each phase's end date is its git commit date. Start dates, and the Experiment 3 and 9 dates, are approximate.

Figure 1: Project schedule (Gantt chart) from the lab documents, git history and Jira sprints

## 3.3 Risk analysis

Table 3: Risks planned for and what happened

| Risk | Likelihood / impact | Mitigation planned | What actually happened |
| --- | --- | --- | --- |
| LSTM does not beat simple baselines | Medium / High | Phase 1 spike compared five candidates first | LSTM won clearly: F1 0.79 against 0.51 for the best simple baseline |
| CPU training too slow | Medium / Medium | Small model (100 steps, 80 units), resumable training | About 5.7 h of CPU because another program was loading the laptop; finished |
| CelesTrak unavailable | Medium / Medium | 2 h cache, back-off, bundled TLE snapshot | Happened (TLS timeouts). The globe kept working after fix B-07 |
| Only two spacecraft in the dataset | Certain / Medium | Proxy satellites, clearly labelled (ADR 004) | Applied to four of the five satellites |
| Tuning on test data inflates metrics | Medium / High | Separate tuning and reporting halves | Spike figure (0.79) was optimistic; re-measured honestly on 81 channels (0.683) |
| SQLite write contention | Low / Medium | WAL mode, short transactions | Happened (B-08) and was fixed |
| Laptop performance during the demo | Medium / High | Paced replay, production build | Happened (B-09) and was fixed with 1 window/s pacing and 2 PyTorch threads |
| Deadline | High / High | Incremental delivery, demo-able core first | Core finished before the UI polish; final work run as two short sprints |

## 3.4 Effort estimation (basic COCOMO, organic mode)

The delivered source is about 8.9 KLOC (backend about 4.0, frontend about 4.2, spike about 0.7; tests and generated UI components excluded). Basic COCOMO in organic mode gives:

Effort = 2.4 x (8.9)^1.05 ~= 23.8 person-months Time = 2.5 x (23.8)^0.38 ~= 8.3 months

The real effort was far lower: one student over about three and a half months, including the lab documents. COCOMO's 1981 calibration assumes code is written from scratch, while this project leans on large libraries (PyTorch, FastAPI, Next.js, globe.gl). The figure is shown as an illustration of the method, not as a claim about this project.

# 4. Requirements Analysis

## 4.1 Functional requirements

Table 4: Functional requirements and their status

| ID | Requirement | Status | Implemented in |
| --- | --- | --- | --- |
| REQ-1 | Load the dataset; replay it as a time-ordered stream per satellite | Done | pipeline/ingest.py (ReplaySource) |
| REQ-2 | Normalise; segment into fixed windows | Done | ingest.py (Normaliser, Windower) |
| REQ-3 | Score each window with a trained baseline (LSTM + dynamic threshold) | Done | pipeline/lstm.py, detect.py |
| REQ-4 | Label a window anomalous when its score exceeds the threshold | Done | detect.py (score > 1) |
| REQ-5 | Compute precision, recall and FPR against ground truth | Done, measured | evaluation/metrics.py, baseline.py |
| REQ-6 | Skip or interpolate malformed values without stopping | Done | ingest.py (repair_series) |
| REQ-7 | Attribute each anomaly to the responsible channel(s) | Done | explain/attribution.py |
| REQ-8 | Persistence filter: alert only after N consecutive windows | Done | pipeline/lifecycle.py |
| REQ-9 | Severity from score and persistence | Done | explain/severity.py |
| REQ-10 | Risk ranking of all satellites | Done | explain/ranking.py, GET /api/ranking |
| REQ-11 | Report FPR with vs without the persistence filter | Done, measured 22 Oct | evaluation/reports.py |
| REQ-12 | Fetch public TLEs; compute positions with SGP4 | Done | tracking/celestrak.py, web/lib/sgp4.ts |
| REQ-13 | 3D globe with positions updated over time | Done | globe/GlobeCanvas.tsx |
| REQ-14 | Colour each satellite by risk | Done | globe + web/lib/risk.ts |
| REQ-15 | Selecting a satellite opens its health panel | Done | globe detail panel, /satellites/[id] |
| REQ-16 | Risk-ordered alert list with verdict, severity, channel | Done | /dashboard, GET /api/alerts |
| REQ-17 | Drill-down to telemetry plots with the anomaly highlighted | Done | /satellites/[id] (Recharts) |
| REQ-18 | Log every detection with timestamp, score, channel, severity, outcome | Done | DETECTION + ATTRIBUTION tables |

## 4.2 Non-functional requirements

Table 5: Non-functional requirements

| Area (SRS) | Target | How it is met | Evidence |
| --- | --- | --- | --- |
| Performance 5.1 | Score a window and update the panel in about 1 s | CPU inference, 2 PyTorch threads, SSE push | SMAP (18 channels): last window 632 ms, slowest 838 ms (20 Oct) |
| Performance 5.1 | Smooth globe; orbits ready within seconds | SGP4 in the browser, WebGL, TLE cache | First /api/tle 6.7 s with CelesTrak unreachable, 0.04 s after |
| Safety 5.2 | State that it is not an operational tool | Login page, sidebar note, proxy notices, README | Visible in every screen |
| Security 5.3 | Admin functions separated from analyst views | Role checks on every admin route; argon2; signed httpOnly cookie | pytest 403 tests; Selenium TC07, TC10 |
| Reliability 5.4 | Malformed input never crashes a session | Gap repair; per-window exception handling | pytest ingest tests (NaN, inf, gaps) |
| Maintainability 5.4 | Stages replaceable, testable with mocks | Python Protocol interfaces, ScriptedDetector | 219 tests, mostly mock-based |
| Portability 5.4 | Windows, macOS, Linux | Pure Python + Node, SQLite | GitHub Actions on Ubuntu and Windows (backend job fixed 22 Oct) |
| Usability 5.4 | Readable without training | Colour means risk only, legend, plain labels | Help panel planned (Sprint 2) |

## 4.3 SRS summary

The SRS (Experiment 1, IEEE 830 format [7]) describes three user roles. An Analyst watches the alert list, inspects satellites and acknowledges alerts. An Administrator does everything an Analyst can and also starts and stops monitoring, changes thresholds and imports the dataset. An Evaluator has read-only access to results, logs and metrics. The SRS left three decisions open, all now closed:

Table 6: SRS decisions closed during the build

| TBD | Question | Decision | Record |
| --- | --- | --- | --- |
| TBD-1 | Threshold and persistence N | Dynamic threshold (score > 1); N = 2 chosen by the REQ-11 sweep | docs/adr/003-thresholds.md |
| TBD-2 | Which satellites on the globe | SMAP plus Aqua, Terra, Landsat 9 and Sentinel-2A as labelled proxies | docs/adr/004-fleet-and-proxies.md |
| TBD-3 | Attribution method | Error ranking (15 of 17 correct) over a SHAP-style method (7 of 17) | docs/adr/002-attribution-method.md |

## 4.4 Hardware and software requirements

Table 7: Hardware and software requirements

| Item | Used in this project | Minimum to run the demo |
| --- | --- | --- |
| Processor | Intel Core i5-13420H, 12 logical CPUs | Any 4-core x86-64 CPU |
| Memory | 16 GB | 8 GB (backend about 1 GB while monitoring two satellites) |
| Disk | About 300 MB for data and models | 1 GB free |
| Operating system | Windows 11 | Windows, Linux or macOS |
| Python | 3.12 with FastAPI 0.142, SQLAlchemy 2.1, PyTorch 2.14 (CPU) | Python 3.12 |
| Node.js | 22.19 with Next.js 15.5, React 19.1 | Node.js 20 or later |
| Browser | Chrome (WebGL) | Any WebGL-capable browser |
| Network | Internet for CelesTrak TLEs | Optional: a bundled TLE snapshot is used offline |

# 5. System Design

## 5.1 System architecture

The system has two data paths that meet only at the dashboard. The health path runs NASA telemetry through ingestion (1.0), detection (2.0) and the explanation layer (3.0) into the database, from where the dashboard (5.0) reads it. The position path takes TLEs from CelesTrak through the tracker (4.0) to the browser, which computes positions itself. The administrator's settings (6.0) are read by the pipeline. The process numbers are the Level-1 DFD's from Experiment 3, so the code and the analysis use the same names.

Figure 2: Level-1 data flow diagram (Experiment 3)

Figure 3: Component diagram: browser, backend, data and external components with their interfaces

Figure 4: Deployment diagram: nodes, execution environments and communication paths

Table 8: Key architectural decisions

| # | Design decision | Reason |
| --- | --- | --- |
| AD-1 | One FastAPI process holds the ML pipeline and the API | The SRS asks for Python and PyTorch; one process keeps latency simple |
| AD-2 | Next.js and React frontend | Carried over from Experiment 9; the Selenium and JMeter suites target it |
| AD-3 | SQLite through SQLAlchemy and Alembic | The SRS asks for a local database; Postgres works through OS_DATABASE_URL |
| AD-5 | SGP4 runs in the browser | Smooth motion every frame with no server load |
| AD-6 | Server-Sent Events for live updates | One-way push is enough and is simpler than WebSockets |
| AD-7 | Every pipeline stage behind a typed interface | Stages can be replaced and tested with mocks (SRS 5.4) |
| AD-8 | Next.js forwards /api/* to FastAPI | One origin for the browser, so no CORS |

## 5.2 Use case diagram

Four people-facing actors and one external system interact with Orbital Sentinel. User is an abstract actor for anyone signed in. Analyst and Evaluator specialise it, and Administrator specialises both, which matches the server's role checks. Fetching TLEs is included in tracking the fleet; opening the health panel, the telemetry chart and changing the globe speed are optional extensions.

Figure 5: Use case diagram (StarUML, Experiment 6)

## 5.3 Class diagram

The class model is split into the persistent domain model, whose names follow the ER diagram exactly, and the detection pipeline. MonitoringSession depends on the Detector interface rather than on the LSTM, which is what lets the 219 tests run the whole pipeline with a scripted detector.

Figure 6: Class diagram: domain model

Figure 7: Class diagram: detection pipeline

## 5.4 Behavioural and interaction diagrams

The detection lifecycle (Experiment 5) has 14 states and 19 transitions, and every one of them is implemented and unit-tested in pipeline/lifecycle.py. Acknowledgement is a human action, so the per-window machine hands over at AlertRaised and the ALERT.status column carries AlertRaised, Acknowledged and Resolved from there. The communication diagram from Experiment 7 shows the messages exchanged while one anomalous window becomes an alert.

Figure 8: State transition diagram of the detection lifecycle (StarUML, Experiment 5)

Figure 9: Communication diagram: one window from detection to alert (StarUML, Experiment 7)

## 5.5 Database design

The database keeps the nine ER entities from Experiment 4 and adds two child tables, satellite_mission_tag and user_contact_email, because those attributes are multivalued and first normal form needs them in their own tables. It runs in WAL mode with a 15 s busy timeout, and the schema is created by an Alembic migration. Derived attributes such as a satellite's current risk level are computed, not stored.

Figure 10: ER diagram (Experiment 4)

Table 9: Physical tables

| Table | Key columns (ER names kept) | Added during implementation |
| --- | --- | --- |
| satellite | satellite_id, name, norad_id, tle_line1/2, current_status | telemetry_source, is_proxy, tle_fetched_at |
| satellite_mission_tag | satellite_id, mission_tag | 1NF child table |
| channel | channel_id, satellite_id, channel_name, unit, description | dataset_chan_id, spacecraft |
| telemetry_reading | reading_id, channel_id, timestamp, value | split, is_labeled_anomaly |
| detection_model | model_id, model_name, model_type, threshold, trained_at | artifact_path, hyperparams (JSON) |
| detection | detection_id, satellite_id, model_id, timestamp, anomaly_score, severity_level, persistence_count | window_start, window_end, outcome |
| attribution | attribution_id, detection_id, channel_id, contribution_score | none |
| alert | alert_id, detection_id, risk_level, created_at, acknowledged_by | status, acknowledged_at, resolved_at |
| user | user_id, first_name, last_name, role | password_hash (argon2) |
| user_contact_email | user_id, contact_email | 1NF child table |
| monitoring_config | config_id, satellite_id, set_by_user_id, persistence_threshold, severity_threshold, updated_at | is_active (history kept) |

## 5.6 UI design

The interface was redesigned on 20 October to look like a working tool rather than a template. Saturated colour is kept for the four risk bands only (critical red, high orange, medium ochre, low green, grey for nominal), so colour always means risk. The rest is warm off-white with near-black text in the light theme and graphite in the dark theme, with flat 1 px borders, 4 px corners and IBM Plex type, using monospaced figures for IDs and numbers. Loading, empty and error states were designed rather than left blank, and keyboard focus is always visible. Components come from shadcn/ui with its default theme replaced.

Figure 11: Login page

Figure 12: Alerts dashboard: summary strip and risk-ranked alert table

# 6. Implementation

## 6.1 Technology stack

Table 10: Technology stack

| Layer | Technology (version) | Used for |
| --- | --- | --- |
| Backend | Python 3.12, FastAPI 0.142, Uvicorn 0.54 | REST API and Server-Sent Events |
| Data | SQLAlchemy 2.1, Alembic 1.20, SQLite (WAL) | ORM, migrations, storage |
| Machine learning | PyTorch 2.14 (CPU), NumPy 2.5 | Per-channel LSTM models, dynamic threshold |
| Security | argon2-cffi 25.1, itsdangerous 2.2 | Password hashes, signed session cookie |
| Frontend | Next.js 15.5, React 19.1, TypeScript 5, Tailwind CSS 4 | Pages and routing |
| UI components | shadcn/ui on Radix UI, Recharts 2, Phosphor icons | Tables, controls, telemetry chart |
| 3D and orbits | globe.gl 2.46, three.js 0.186, satellite.js 5 | WebGL globe, SGP4 propagation |
| Testing | pytest, Selenium IDE, Apache JMeter 5.6.3 | Unit, functional UI, load tests |
| Process | Git, GitHub Actions, Jira, StarUML | Version control, CI, planning, UML |

## 6.2 Module description

Ingestion (pipeline/ingest.py). ReplaySource loads each channel's test split, repairs short gaps (up to 5 samples are interpolated, longer gaps are skipped and counted) and yields TelemetryWindow objects of 70 new points with 100 points of history, in time order, as if the data were arriving live.

Detection (pipeline/lstm.py, detect.py). One LSTM per channel (2 layers of 80 units) predicts the next values. The prediction error is smoothed with an exponentially weighted moving average, and StreamingThreshold applies the non-parametric dynamic threshold of [1] to each new batch of 70 errors, looking back over the last 2,100. A channel's score is its peak error divided by the chosen threshold, so a score above 1 means anomalous; the satellite score is the highest channel score.

Lifecycle (pipeline/lifecycle.py). DetectionLifecycle is the Experiment 5 state machine. It counts consecutive anomalous windows and marks a detection Suppressed until the count reaches N, then Confirmed.

Explanation (pipeline/explain/). attribute() ranks the flagged channels by score and stores the top three with their share of the total. compute_severity() combines how strong (score) and how long (persistence) an anomaly is into a 1 to 10 risk level and a band. rank_satellites() orders the fleet by each satellite's highest open alert.

Monitoring service (services/sessions.py, pipeline/session.py). An administrator starts a session per satellite. Each session is an asyncio task that paces the replay at one window per second, runs inference in a worker thread with PyTorch capped at two threads, writes detections, attributions and alerts, and publishes events.

Live updates (services/events.py, api/stream.py). An in-process publish/subscribe bus feeds /api/stream as Server-Sent Events: detection, alert.created, alert.updated and ranking. The browser coalesces refetches to at most one per second so a burst of events cannot flood the API.

Tracking (tracking/celestrak.py). Fetches TLEs from the CelesTrak GP API in parallel with a 5 s timeout, caches them for 2 hours, backs off for 10 minutes after a failure, and falls back to a bundled snapshot so the globe still works offline.

Evaluation (evaluation/). Scores every channel's full test split with the same streaming code used live, and reports event-level precision, recall and F1 plus point false-positive rate. reports.py runs the REQ-11 sweep and comparison.

Web application (web/). Next.js pages for login, alerts, globe, satellites, health panel, evaluation and administration share a sidebar shell whose links depend on the user's role. lib/api.ts is a typed client for every endpoint, and the globe propagates each satellite with SGP4 on every animation frame.

## 6.3 Key code snippets

The full code is in the repository. These short excerpts show the core of the model, the novelty layer, the role check and the globe loop.

### LSTM predictor (backend/app/pipeline/lstm.py)

class LstmPredictor(nn.Module): """Predicts the next HORIZON telemetry values from HISTORY steps of every feature.""" def __init__(self, features: int): super().__init__() self.lstm = nn.LSTM(features, HIDDEN, num_layers=LAYERS, batch_first=True, dropout=DROPOUT) self.head = nn.Linear(HIDDEN, HORIZON) def forward(self, x: torch.Tensor) -> torch.Tensor: out, _ = self.lstm(x) return self.head(out[:, -1])

### Severity and risk level (backend/app/pipeline/explain/severity.py)

def compute_severity(score, persistence_count, severity_threshold, score_cap=SCORE_CAP, persistence_saturate=PERSISTENCE_SATURATE): norm_score = _clamp((score - 1.0) / max(score_cap - 1.0, 1e-9)) norm_persistence = _clamp(persistence_count / max(persistence_saturate, 1)) severity_index = norm_score * norm_persistence adjusted = _clamp(severity_index / max(severity_threshold, 1e-9)) risk_level = max(1, min(10, round(1 + 9 * adjusted))) return risk_label(risk_level), risk_level

### Channel attribution (backend/app/pipeline/explain/attribution.py)

def attribute(scores: ChannelScores, top_k: int = TOP_K) -> list[tuple[str, float]]: flagged = {c: scores.per_channel[c] for c in scores.flagged_channels if c in scores.per_channel} total = sum(flagged.values()) if not flagged or total <= 0: return [] ranked = sorted(flagged.items(), key=lambda kv: kv[1], reverse=True)[:top_k] return [(chan_id, value / total) for chan_id, value in ranked]

### Role check used by every protected route (backend/app/core/security.py)

def require_roles(*roles: Role): """Dependency that allows only the given roles (SRS 5.3, 5.5).""" def dependency(user: User = Depends(get_current_user)) -> User: if user.role not in roles: raise HTTPException(status.HTTP_403_FORBIDDEN, "Your role cannot perform this action") return user return dependency

### Globe frame loop, simplified (web/app/(app)/globe/GlobeCanvas.tsx)

const tick = () => { raf = requestAnimationFrame(tick); const now = simTimeRef.current(); for (const d of datumsRef.current) { const s = stateAt(d.satrec, now); // SGP4 via satellite.js if (s) { d.lat = s.lat; d.lng = s.lng; d.alt = s.alt / EARTH_RADIUS_KM; } } globe.objectsData(datumsRef.current); };

# 7. Software Tools Used

Five tools carried the project through planning, design, implementation and testing. Each section says why the tool was chosen and what it was used for, with screenshots taken on the project itself.

## 7.1 Jira Software (planning and tracking)

Jira is Atlassian's issue tracker for agile teams. It was required by the course and was set up on 22 October for the final increment. The project (key OS) uses a Scrum board. Each SRS increment is an epic with its real start and end dates, so the Timeline view doubles as the project's Gantt chart. Each requirement REQ-1 to REQ-18 and seven non-functional requirements are stories, and the 17 fixed and 2 open defects from the bug log are Bug items, each citing the commit that fixed it. Work done before Jira was adopted is marked Done with its date and commit in the item, rather than back-dated. The remaining work was run as two short sprints with story points, so the burndown chart reflects what really happened.

Figure 13: Jira backlog with Sprint 1 and the epics panel

Figure 14: Jira Scrum board for Sprint 1, Evaluate and test

Figure 15: Jira filter type = Bug: the project's defect log

Figure 16: Sprint 1 burndown at 07:35 on 22 October, while the sprint was still running: 12 of 24 story points left

## 7.2 Git and GitHub with GitHub Actions (version control and CI)

Git tracked every change from the Experiment 9 skeleton to the final increment. The repository is on GitHub at ItsPM25/Orbital_sentinel. Commits are small and describe one change each, for example 'Fix /api/tle stalling and locking SQLite when CelesTrak is unreachable', which made it possible to tie each bug in Jira to the commit that fixed it. GitHub Actions runs .github/workflows/ci.yml on every push to main, on both Ubuntu and Windows: ruff and pytest for the backend, and npm ci, tsc --noEmit and next build for the web app. The large dataset and trained models are kept out of git and documented in the README. Preparing this report showed that the backend CI job had been failing since 7 October without anyone noticing: CI never installed PyTorch, so the test run stopped at the first import, and the fleet tests needed the dataset that CI does not have. Both were fixed on 22 October (bug B-18); in a clean environment without data the suite now gives 208 passed and 11 skipped.

Figure 17: GitHub repository after the 22 October push: the main folders and the latest commit on each

Figure 18: Commit history

Figure 19: GitHub Actions: the backend job failed on every push from 7 October (B-18); the 22 October push with the fix passed on Ubuntu and Windows

## 7.3 StarUML (UML modelling)

StarUML was used for every UML model in the project: the state transition diagram (Experiment 5), the communication diagram (Experiment 7), the use case and class diagrams (Experiment 6) and the package, component and deployment diagrams (Experiment 8). Diagram elements for Experiments 6 and 8 were created through StarUML's extension API from a script kept in docs/uml/staruml-extension, so every class and package name matches the code exactly; the layout was then checked in StarUML. The .mdj project files are in docs/uml.

Figure 20: StarUML with the domain class diagram open (system clock visible)

Figure 21: StarUML with the package diagram open (system clock visible)

## 7.4 Selenium IDE (functional UI testing)

Selenium IDE records and replays browser actions against the running application. The suite testing/OrbitalSentinel.side has 15 test cases that cover login, the alert list and its order, acknowledgement, logout and access control, role separation, drill-down, the globe, administration, the evaluation log and the satellites overview. Each test that needs a known state starts by opening /api/reset, and every locator is an element id kept stable through the UI redesign. The suite was run on 22 October against the production build; the results are in Section 8.2.

Figure 22: Selenium IDE 4: TC01 to TC08 passed (22 Oct 2026, 02:57)

Figure 23: Selenium IDE 4: TC09 to TC15 passed; the Admin page shows SMAP back at N = 2 after TC12

## 7.5 Apache JMeter (load and performance testing)

JMeter 5.6.3 drives the HTTP API with many virtual users. The plan testing/OrbitalSentinel.jmx has two thread groups. The Analysts group logs in on every loop and then reads alerts, acknowledges an alert, and reads satellites, ranking, telemetry and TLEs. The read-only group logs in once and then repeats the five read requests with 0.5 to 1.5 s of think time, which separates the cost of argon2 password hashing from the cost of reading data. Every request asserts HTTP 200, and the alerts response must contain alertId. All scenarios are run headless by testing/run_jmeter.sh, which produces an HTML dashboard for each one.

Figure 24: JMeter HTML dashboard for the 50-user load test: no failed requests. The low Apdex comes from login, which runs argon2 on every loop

Figure 25: Response times over the 10-minute soak test. The single high point at 07:07 is the first /api/tle call while CelesTrak was unreachable; later calls were served from the cache

## 7.6 Summary of tools

Table 11: Tools, purpose and phase

| Tool | Purpose | SDLC phase | Usage in this project |
| --- | --- | --- | --- |
| Jira Software | Project management | Planning, tracking | Epics = increments, stories = REQ-n, bugs = defect log, two sprints, Timeline as Gantt |
| Git + GitHub + Actions | Version control, CI | Implementation, maintenance | Small described commits; CI with lint, tests and build on Ubuntu and Windows |
| StarUML | UML modelling | Design | State, communication, use case, class, package, component and deployment diagrams |
| Selenium IDE | Functional UI testing | Testing | 15 test cases against the production build |
| Apache JMeter | Performance testing | Testing | Load, read-only load, stress, spike and soak scenarios with HTML dashboards |
| pytest + ruff | Unit and integration tests, linting | Implementation, testing | 219 backend tests, including every state-diagram transition |
| Chrome DevTools | Debugging, performance | Implementation, testing | Found the blank-globe defect (B-11) in the console |
| VS Code | Editor | Implementation | Editing and running the code |

# 8. Testing

## 8.1 Test plan and strategy

Testing was planned in layers, from fast automated checks on single functions to slow end-to-end runs through the browser. Every test that needs known data starts from /api/reset, and every test is tied to an SRS requirement where one exists.

Table 12: Test strategy

| Level / type | Tool | What is tested | Status (22 Oct) |
| --- | --- | --- | --- |
| Unit | pytest | Each pipeline stage with mocks: ingest, threshold, all 19 lifecycle transitions, attribution, severity, ranking, metrics, tracking | 219 pass |
| Integration / API | pytest + FastAPI TestClient | Every endpoint and every role (403s); session pipeline on fixtures | Included in the 219 |
| Functional UI | Selenium IDE | TC01 to TC15 through the browser | 15 of 15 pass |
| Accuracy | Evaluator CLI | Baseline on 81 channels; REQ-11 with and without the filter | Done |
| Performance | JMeter | Load, read-only load, stress, spike, soak | Run 22 Oct |
| Security | pytest, curl script | Role enforcement, cookie flags, no secrets in responses | 13 of 13 drill checks pass |
| Reliability | pytest, drills | Malformed data, CelesTrak unreachable | See NFT-11, NFT-12 |
| Portability | GitHub Actions | Ubuntu and Windows | Backend CI fixed 22 Oct (B-18) |

## 8.2 Test cases

### Functional test cases (Selenium IDE, run 22 October 2026 on the production build)

Table 13: Functional test cases and results

| ID | Input | Expected output | Actual output | Status |
| --- | --- | --- | --- | --- |
| TC01 | Log in as analyst@orbitalsentinel.test / sentinel123 | Dashboard opens; alert table visible; title 'Alerts' | Dashboard opened with the alert table and title | Pass |
| TC02 | Analyst e-mail with wrong password | 'Invalid email or password'; stays on /login | Error shown, login button still present | Pass |
| TC03 | Click Login with both fields empty | 'Email and password are required' | Message shown | Pass |
| TC04 | Log in; read the alert table after /api/reset | '8 alerts'; row 1 ALT-001, risk 10, Critical; row 8 ALT-005 | As expected | Pass |
| TC05 | Click Acknowledge on ALT-001 | Status AlertRaised changes to Acknowledged; button disabled | Status Acknowledged; button disabled | Pass |
| TC06 | Log out, then open /dashboard directly | Redirected to the login page; no alert table | Login page shown | Pass |
| TC07 | Log in as Analyst, open /admin | Sent back to the dashboard; admin title never shown | Stayed on dashboard | Pass |
| TC08 | Click the satellite name on the top alert | Health panel for SMAP opens | Title 'SMAP' shown | Pass |
| TC09 | Open /globe, click SAT-001 in the fleet list, then close | Detail drawer for SAT-001 opens and closes | Drawer opened and closed | Pass |
| TC10 | Analyst, then Administrator: read the sidebar | No Administration link for Analyst; link present for Administrator | As expected | Pass |
| TC11 | Administrator: Start SMAP, wait, Stop | Status 'Running' with window counters, then 'Stopped' | Running with counters, then Stopped | Pass |
| TC12 | Set persistence N for SMAP to 4, save, reload | Toast 'Saved monitoring config for SAT-001'; value 4 after reload | Saved and persisted; restored to 2 | Pass |
| TC13 | Evaluator: Evaluation page, filter Confirmed | Every row's outcome is Confirmed | Only Confirmed rows | Pass |
| TC14 | Open /satellites | Five rows; SAT-001 present; no sixth row | Five rows | Pass |
| TC15 | Open /globe, click Live | Caption changes from 'Simulated at 60x, UTC' to 'Live, UTC' | Caption changed | Pass |

All 15 cases passed when run one by one. Two attempts to run the whole suite at once in Selenium IDE 4 stopped early: the first stalled after TC02, and in the second TC02 timed out because the IDE kept playing back in the browser tab left on /api/reset. The application behaved correctly in both cases; this is recorded as a tool issue (T-02 in Section 8.3). The cross-browser run (Chrome and Firefox, NFT-13) is scheduled for the final pass.

### Non-functional test cases

Table 14: Non-functional test cases

| ID | Type | Configuration | Pass criterion | Result | Status |
| --- | --- | --- | --- | --- | --- |
| NFT-01 | Load | 50 users, 10 s ramp, 10 loops, login every loop | 0% errors; average GET under 1 s | 3,500 requests, 0.00% errors, mean 1608 ms (login dominates) | Pass |
| NFT-01b | Load (read-only) | 50 users log in once, 20 loops of 5 GETs | 0% errors; mean under 1 s | 5,050 requests, 0.00% errors, mean 85 ms, 90th pct 211 ms | Pass |
| NFT-02 | Stress | 100 users / 30 s ramp / 5 loops; a 200-user run was planned next | Find where errors or latency climb | 100 users: 83.40% errors once about 55 users were active (O-03). 200-user run not needed once the limit was found | Limit found: 50 to 60 users |
| NFT-03 | Spike | 200 users started within 1 s, 1 loop | System recovers; errors reported honestly | 98.36% errors during the burst (O-03); service recovered on its own after it | Fail (O-03); recovers |
| NFT-04 | Soak | 20 read-only users for 10 minutes | No rising latency; memory steady | 11,574 requests, 0.00% errors, mean 31 ms | See 8.3 |
| NFT-05 | Response time per endpoint | From the load and read-only runs | Typical under 1 s | See Tables below | See below |
| NFT-06 | Detection latency | SMAP session, Admin counters | Last and slowest window about 1 s or less | 632 ms last, 838 ms slowest (20 Oct, loaded laptop) | Pass |
| NFT-07 | Globe frame rate | DevTools FPS meter, /globe at 60x | Steady near the display rate | Pending (final pass) | Pending |
| NFT-08 | Front-end quality | Lighthouse on /login and /dashboard | Report the scores | Pending (final pass) | Pending |
| NFT-09 | Security: roles | testing/security_drills.sh: analyst and evaluator cookies on POST /api/sessions; no cookie; forged cookie | 403 for wrong role, 401 without a valid session | 403, 403, 401, 401 as expected; 9 of 9 checks pass | Pass |
| NFT-10 | Security: session cookie | Same script: Set-Cookie flags; login, me, alerts, satellites, ranking and sessions bodies | HttpOnly; no password or hash in any response | HttpOnly, SameSite=Lax, 8 h expiry; no argon2 hash or password field found; 4 of 4 pass. No Secure flag, since the demo runs on plain HTTP | Pass |
| NFT-11 | Reliability: offline | CelesTrak unreachable | Globe still renders from cache | Measured 19 Oct: first /api/tle 6.7 s, then 0.04 s; globe kept working (B-07) | Pass |
| NFT-12 | Reliability: malformed data | pytest test_ingest (NaN, inf, gaps) | Session never stops | 15 ingest tests pass | Pass |
| NFT-13 | Compatibility | Selenium suite in two browsers | Same results in both | Chromium (Selenium IDE) done; second browser pending | Pending |
| NFT-14 | Portability | GitHub Actions matrix | Green on Ubuntu and Windows | All four jobs (backend and web, Ubuntu and Windows) green on 22 Oct, run #5; backend had failed since 7 Oct (B-18) | Pass |

Table 15: NFT-01 load test (50 users, login every loop): per-request statistics

| Request | Samples | Mean ms | Median ms | 90th pct ms | Max ms | Errors | Req/s |
| --- | --- | --- | --- | --- | --- | --- | --- |
| GET /api/satellites | 500 | 1,225 | 1,003 | 1,979 | 8,381 | 0.00% | 4.2 |
| POST /api/alerts/:id/acknowledge | 500 | 1,376 | 1,181 | 2,269 | 7,234 | 0.00% | 4.2 |
| GET /api/satellites/:id/telemetry | 500 | 1,451 | 1,317 | 2,052 | 10,960 | 0.00% | 4.2 |
| GET /api/tle | 500 | 1,425 | 1,112 | 2,082 | 17,321 | 0.00% | 4.3 |
| POST /api/login | 500 | 2,996 | 2,629 | 5,387 | 9,996 | 0.00% | 4.2 |
| GET /api/ranking | 500 | 1,141 | 992 | 1,867 | 7,184 | 0.00% | 4.2 |
| GET /api/alerts | 500 | 1,642 | 1,344 | 2,582 | 8,645 | 0.00% | 4.2 |
| TOTAL | 3,500 | 1,608 | 1,249 | 2,752 | 17,321 | 0.00% | 29.5 |

Table 16: NFT-01b read-only load (50 users, logged in once): per-request statistics

| Request | Samples | Mean ms | Median ms | 90th pct ms | Max ms | Errors | Req/s |
| --- | --- | --- | --- | --- | --- | --- | --- |
| GET /api/satellites (read-only) | 1,000 | 63 | 32 | 147 | 780 | 0.00% | 8.6 |
| GET /api/tle (read-only) | 1,000 | 51 | 25 | 98 | 926 | 0.00% | 8.6 |
| GET /api/ranking (read-only) | 1,000 | 57 | 29 | 125 | 786 | 0.00% | 8.6 |
| GET /api/satellites/:id/telemetry (read-only) | 1,000 | 182 | 93 | 492 | 1,120 | 0.00% | 8.6 |
| POST /api/login (once) | 50 | 451 | 385 | 835 | 1,009 | 0.00% | 4.9 |
| GET /api/alerts (read-only) | 1,000 | 54 | 29 | 113 | 899 | 0.00% | 8.6 |
| TOTAL | 5,050 | 85 | 36 | 211 | 1,120 | 0.00% | 41.5 |

Table 17: NFT-02 stress test (100 users, login every loop): per-request statistics

| Request | Samples | Mean ms | Median ms | 90th pct ms | Max ms | Errors | Req/s |
| --- | --- | --- | --- | --- | --- | --- | --- |
| GET /api/satellites | 500 | 25,465 | 30,021 | 30,095 | 30,513 | 84.40% | 0.5 |
| POST /api/alerts/:id/acknowledge | 500 | 25,073 | 30,019 | 30,095 | 30,314 | 83.00% | 0.5 |
| GET /api/satellites/:id/telemetry | 500 | 26,038 | 30,023 | 30,113 | 30,603 | 86.20% | 0.5 |
| GET /api/tle | 500 | 26,363 | 30,023 | 30,113 | 30,596 | 87.40% | 0.5 |
| POST /api/login | 500 | 23,691 | 30,017 | 30,094 | 30,613 | 77.20% | 0.6 |
| GET /api/ranking | 500 | 25,721 | 30,021 | 30,118 | 30,611 | 85.20% | 0.5 |
| GET /api/alerts | 500 | 24,331 | 30,019 | 30,094 | 30,580 | 80.40% | 0.5 |
| TOTAL | 3,500 | 25,240 | 30,021 | 30,104 | 30,613 | 83.40% | 3.2 |

## 8.3 Test results and bug log

Testing found real defects throughout the build. Each one below is a Bug item in Jira with the same number, and each fixed one names the commit that fixed it.

Table 18: Bug log

| ID | Found | Symptom | Cause | Fix / commit | How found |
| --- | --- | --- | --- | --- | --- |
| B-01 | 11 Oct | Flagged regions sometimes the wrong length | np.convolve(mode='same') returns the kernel's length when the kernel is longer than the input | 6739e13 | Unit test |
| B-02 | 11 Oct | A monitoring session silently vanished | Unregistered model hit a foreign-key error inside the background task | 7b13976 | Smoke test |
| B-03 | 12 Oct | SGP4 cross-check test was skipped | Reference sgp4 package not installed | db171cb | Review |
| B-04 | 12 Oct | Globe colours disagreed with alert bands | Frontend used >= 7 for HIGH, backend >= 6 | db171cb | Review |
| B-05 | 12 Oct | All proxies replayed the same channels | ADR 004's five-way channel split never implemented | 74835db | Review |
| B-06 | 19 Oct | REQ-11 report ran twice as long | LSTM inference ran twice per channel | 652d78b | Review |
| B-07 | 19 Oct | /api/tle took about 56 s | Sequential CelesTrak timeouts, failures not remembered | 149493a | Live run |
| B-08 | 19 Oct | SMAP session crashed: database is locked | Write transaction held across slow network calls | 149493a | Live run |
| B-09 | 20 Oct | Laptop slowed during monitoring | Unpaced replay; 12 PyTorch threads per session | 0f3f3f7 | Profiling |
| B-10 | 20 Oct | Globe page leaked GPU work | Async init raced cleanup; about 295 orbit meshes rebuilt per render | 0f3f3f7 | Code review |
| B-11 | 20 Oct | Globe blank | Two three.js versions (0.170 and 0.186) in one scene | 77e9888 | Browser console |
| B-12 | 20 Oct | Request storm during replays | Every SSE event triggered refetches | 0f3f3f7 | Profiling |
| B-13 | 20 Oct | Satellite red but labelled LOW | Ranking used first severity, not escalated risk | 4fa6bd4 | Visual check |
| B-14 | 20 Oct | '8 alerts' test failed after monitoring | /api/reset left replay-generated alerts | 5ac68bb | Selenium |
| B-15 | 20 Oct | Channel A-1 chart flat | Downsampling dropped short spikes | c3340c1 | Visual check |
| B-16 | 20 Oct | Selenium TC07 flaky | Test opened /admin before the login cookie was set | f2610e5 | Selenium |
| B-17 | 20 Oct | Admin session list showed a blank model | modelId hard-coded to an empty string | 0f3f3f7 | Live run |
| O-01 | open | Channel A-1 anomaly never detected | Absolute 0.05 error guard in the threshold | Planned: relative guard | Phase 2 analysis |
| O-02 | open | Re-running a replay duplicates alerts | Replay clock restarts at the same time | Mitigated by /api/reset | Live run |
| O-03 | open | Requests time out above about 55 users logging in at once | Database connection pool (15 connections) runs out while argon2 hashes passwords | Open (Jira OS-70) | JMeter NFT-02, NFT-03 |
| B-18 | 22 Oct | CI backend job red on every push since 7 Oct | CI installed only backend/requirements.txt, so importing the pipeline failed on torch; fleet tests also needed the dataset | CI step installs CPU torch; fleet tests skip without data. Commit 8ad527f | GitHub Actions |
| T-01 | 22 Oct | JMeter read-only group returned 85% errors | Test plan cleared cookies each iteration, logging the once-only users out (test defect, not app) | Fixed in the .jmx | JMeter |
| T-02 | 22 Oct | Selenium IDE suite run stopped early | IDE 4 kept playing back in the tab left on /api/reset (tool issue) | Tests run one by one | Selenium IDE |

The point worth making is that most of these were found by testing rather than by luck: B-11 (the blank globe) came from the browser console in a headless check, B-14 and B-16 from Selenium runs, B-13 and B-15 from looking closely at the redesigned screens, and T-01 from the JMeter run on 22 October, where an error rate of 85% on the read-only group pointed to the test plan rather than the application.

Soak test memory: the backend's working set was sampled every 30 s during NFT-04. It started at 241 MB and ended at 313 MB, with a peak of 342 MB over 20 samples. Most of the rise came in the first two minutes, when I started SMAP and Aqua replays for the screenshots in Chapter 9 and their LSTM models were loaded; from the fifth minute on it stayed between 306 and 313 MB. So the soak ran with live monitoring in the background, which is closer to real use, and shows no sign of a leak over ten minutes. Ten minutes is short for a soak test, and a run of several hours is still to do.

Performance in short: 50 users who log in on every loop were served with no errors, 50 read-only users averaged 85 ms, and a 10-minute soak showed steady memory and response times. The stress and spike runs found the limit: above about 55 users logging in at the same moment, requests time out because the database connection pool runs out while passwords are being hashed. This is logged as open item O-03; for the intended use, a few analysts who log in once a shift, it is well outside normal load.

# 9. Results and Discussion

## 9.1 Output screenshots of the working system

These were captured on 22 October 2026 at 1366 x 900 from the production build while SMAP and Aqua replays were running. The alert list mixes two kinds of rows: the eight seeded demo alerts (channel shown as 'unknown', raised 2026-09-23), which the Selenium tests depend on, and alerts raised by the live replay (real channel IDs such as C-2, A-5 and D-11, with the 2015 timestamps of the NASA data).

Figure 26: Alerts dashboard: seeded demo alerts and alerts from the live SMAP and Aqua replays, ranked by risk

Figure 27: 3D globe with the five satellites, coloured by risk. CelesTrak could not be reached at the time, so the cached TLEs were used, as designed (NFT-11)

Figure 28: Health panel for SMAP: channel A-5 with the flagged range shaded. The latest detection shown is a seeded one, which is why its attribution reads 'unknown'

Figure 29: Evaluation page: accuracy with and without the persistence filter, and the detection log

Figure 30: Administration: SMAP and Aqua sessions running, with per-satellite thresholds

## 9.2 Analysis against the objectives

Table 19: Results against objectives

| Objective | Result | Status |
| --- | --- | --- |
| 1. Detect anomalies with a learned model and measure accuracy | All 81 labelled channels: precision 0.683, recall 0.683, F1 0.683, point FPR 2.24%. 71 of 104 labelled anomalies found, 33 false alarms. SMAP F1 0.711, MSL 0.630 | Met; accuracy moderate |
| 2. Explain, filter, score and rank | Attribution named the right channel for 15 of 17 labelled anomalies in the spike (random guessing would give about 25%). With N = 2, falsely flagged points fell from 3.23% to 2.83% on held-out data, recall fell from 0.667 to 0.631, F1 from 0.737 to 0.707, and false-alarm events did not fall (12 vs 13) | Met; filter gain small |
| 3. Live globe, coloured by risk, click to inspect | Five real satellites from CelesTrak TLEs and SGP4; SMAP shows about 686 km altitude, 7.52 km/s, 98.3 min period; Selenium TC09 and TC15 pass | Met |
| 4. Risk-ranked alerts with drill-down and a full log | Selenium TC04, TC05, TC08 and TC13 pass; every detection is logged with its outcome | Met |
| 5. Roles and non-functional targets | 403 for analysts on admin routes (pytest, TC07, TC10); scoring 632 to 838 ms per SMAP window; 50 users with 0% errors, but failures above about 55 users who log in repeatedly (O-03) | Partly met; FPS and Lighthouse pending |

Two results deserve comment. First, the detector's F1 of 0.683 is lower than the 0.789 measured in the Phase 1 spike. That was expected and was recorded in ADR 001 before the full run: the spike picked its winner on the same held-out channels it reported on, so its number was optimistic. The original paper reports roughly 0.88 precision and 0.80 recall with a larger model and two extra steps (an inverted-error pass and horizon averaging) that this implementation leaves out.

Second, the persistence filter helped less than I expected. Many labelled anomalies in this dataset last only two or three 70-step windows, so any N above 2 starts to throw real anomalies away; at N = 3 the tuning half kept only 6 of 20. With N = 2 the filter mainly stops a single noisy window from raising an alert, which shows in the point false-positive rate but not in the count of false-alarm events. Only 20 of the 104 labelled anomalies fall in the tuning halves, so N was chosen from a small sample; a dataset with longer anomalies, or a filter that counts time rather than windows, would be the next thing to try.

# 10. Conclusion and Future Enhancements

Orbital Sentinel shows that the published LSTM detector can be turned into something an analyst could use: every alert names the channel behind it, one-off spikes are held back, alerts carry a severity and a risk level, the fleet is ranked, and the satellites can be found on a live globe. The system was built in increments that each delivered a working demo, and every requirement in the SRS is implemented and traced to code and tests. Its accuracy is reported honestly on all labelled channels, including where it falls short.

The project also taught me some engineering lessons. Measuring on the data you tuned on gives numbers you cannot trust, and fixing that cost 0.1 of F1 but made the result defensible. Several of the worst defects, such as the blank globe and the database lock, only appeared when the whole system ran together, which is why end-to-end tests and live runs mattered as much as the unit tests.

Future enhancements:

•  Replace the absolute error guard with one relative to each channel's own training error, so channels like A-1 can be flagged (fixes O-01).

•  Keep the replay clock running across restarts so a second replay does not duplicate alerts (fixes O-02).

•  Find and fix the backend hang under stress (O-03), then limit how many argon2 logins run at once so heavy login traffic slows down instead of failing.

•  Add the inverted-error pass and horizon averaging from Telemanom to lift recall.

•  Try a transformer-based detector and a persistence rule based on time rather than window count.

•  Attribute anomalies jointly across channels on a spacecraft whose channels are genuinely coupled.

•  Connect to a real operator feed, move to Postgres and support several users.

•  Send e-mail or SMS notifications for critical alerts.

•  Run inference on board (edge deployment) and send down only the explanations.

# 11. References

[1]	K. Hundman, V. Constantinou, C. Laporte, I. Colwell, and T. Soderstrom, "Detecting spacecraft anomalies using LSTMs and nonparametric dynamic thresholding," in Proc. 24th ACM SIGKDD Int. Conf. Knowledge Discovery & Data Mining (KDD), London, U.K., 2018, pp. 387-395, doi: 10.1145/3219819.3219845.

[2]	S. Hochreiter and J. Schmidhuber, "Long short-term memory," Neural Computation, vol. 9, no. 8, pp. 1735-1780, 1997.

[3]	D. A. Vallado, P. Crawford, R. Hujsak, and T. S. Kelso, "Revisiting Spacetrack Report #3," in Proc. AIAA/AAS Astrodynamics Specialist Conf., Keystone, CO, USA, 2006, Paper AIAA 2006-6753.

[4]	F. T. Liu, K. M. Ting, and Z.-H. Zhou, "Isolation forest," in Proc. 8th IEEE Int. Conf. Data Mining (ICDM), 2008, pp. 413-422.

[5]	S. M. Lundberg and S.-I. Lee, "A unified approach to interpreting model predictions," in Advances in Neural Information Processing Systems 30 (NIPS), 2017.

[6]	A. Paszke et al., "PyTorch: An imperative style, high-performance deep learning library," in Advances in Neural Information Processing Systems 32 (NeurIPS), 2019.

[7]	IEEE Recommended Practice for Software Requirements Specifications, IEEE Std 830-1998.

[8]	T. S. Kelso, "CelesTrak: NORAD GP element sets." [Online]. Available: https://celestrak.org

[9]	P. Fleith, "NASA anomaly detection dataset SMAP & MSL," Kaggle. [Online]. Available: https://www.kaggle.com/datasets/patrickfleith/nasa-anomaly-detection-dataset-smap-msl

[10]	satellite.js: SGP4/SDP4 in JavaScript. [Online]. Available: https://github.com/shashwatak/satellite-js

[11]	V. Asturiano, "globe.gl." [Online]. Available: https://github.com/vasturiano/globe.gl

[12]	FastAPI. [Online]. Available: https://fastapi.tiangolo.com ; Next.js. [Online]. Available: https://nextjs.org

[13]	Selenium IDE. [Online]. Available: https://www.selenium.dev/selenium-ide/ ; Apache JMeter. [Online]. Available: https://jmeter.apache.org ; Atlassian Jira. [Online]. Available: https://www.atlassian.com/software/jira

[14]	NASA, "Open MCT: Open Mission Control Technologies." [Online]. Available: https://nasa.github.io/openmct/

[15]	Y. Su, Y. Zhao, C. Niu, R. Liu, W. Sun, and D. Pei, "Robust anomaly detection for multivariate time series through stochastic recurrent neural network," in Proc. 25th ACM SIGKDD Int. Conf. Knowledge Discovery & Data Mining (KDD), Anchorage, AK, USA, 2019, pp. 2828-2837, doi: 10.1145/3292500.3330672.

[16]	N2YO.com, "Real time satellite tracking and predictions." [Online]. Available: https://www.n2yo.com

[17]	Heavens-Above. [Online]. Available: https://www.heavens-above.com

# Appendix A: Project Links

| Item | Link | Notes |
| --- | --- | --- |
| Source code | https://github.com/ItsPM25/Orbital_sentinel | README has setup steps; data and models are documented separately |
| Demo video | [Google Drive link to be added after recording] | Access set to 'Anyone with the link can view' |
| Jira project | https://vitstudent-team-twnkg2u9.atlassian.net/jira/software/projects/OS/boards/1 | Viewer access can be given to the evaluator |

# Appendix B: How to run the project

# Backend (port 8000) cd backend python -m venv .venv .venv\Scripts\python -m pip install -r requirements.txt -r ..\ml\requirements.txt .venv\Scripts\python -m alembic upgrade head .venv\Scripts\python -m app.seed .venv\Scripts\python -m uvicorn app.main:app --port 8000 # Web (port 3001), production build cd web npm install npm run build npm run start # Tests cd backend; .venv\Scripts\python -m pytest -q bash testing/run_jmeter.sh # JMeter scenarios, HTML dashboards in testing/results/